## Slide 1: DPM Meeting 5
Post-Demo

## Slide 2: Gantt Chart

## Slide 3: Budget
Week 4:
Kareem
  Helped with search algorithm
  Gantt updates and Presentation
Jake
  Worked on LDD model
  Helped plan out grabbing test
  Wrote out integration testing and grabbing document
  Started the Final Report
Tristan & Alexis:
  Completed localization and WiFi connection
  Worked on the search algorithm, block pick-up and started obstacle avoidance
Mamoun & Richie:
  Wrote out integration testing document
  Worked on wheel and width calibration
Quentin & Ben:
  Worked on hardware iterations, and testing
  Worked on hardware and testing documentation

## Slide 4: Software
Localization and WiFi connection final versions
Developed for the demo (version 2.3), but improvements needed:
Navigation to the zone
Search point and stack point
Search algorithm
Block capture
Started obstacle avoidance and updated search
Need to implement odometry correction

## Slide 5: Hardware
Small changes to last week’s version
  Length minimized
  Front sensor heights optimized
  Tower arms strengthened
Main design finalized (Versions 3.XX)
Small changes could still occur
  Sensor placement
  Tower height
  Tower arm width
  More grippers?

## Slide 6: Documentation
Integration Test
  Document written with testing team and ready to go
Poster
  Further work and redesign may be needed
LDD
  Chassis is taking longer than expected
Final Report
  Started working on introduction
  Template?

## Slide 7: Final Push
LDD
Perfecting Obstacle Avoidance and Stacking
Odometry Correction
Final Report
Poster
Final Integration Testing
Win the Competition!